# WEEKLY REPORT

Work done in last week ( Attach supporting Documents):

1. Project Planning & Research

- Finalized the project title "SignBridge AI".

- Defined the project scope, objectives, and key features.

- Researched existing sign language translation systems and identified improvements.

- Prepared the complete system architecture and development roadmap.

2. Development Environment Setup

- Installed Python 3.11 and Visual Studio Code.

- Installed Git and created a GitHub repository.

- Created a Python virtual environment.

- Installed required libraries:

  - NumPy

  - Pandas

  - OpenCV

  - MediaPipe

  - Matplotlib

  - Jupyter Notebook

- Created the project folder structure.

3. Python & AI Foundation

- Revised Python fundamentals:

  - Variables

  - Loops

  - Functions

  - OOP

  - File Handling

  - Exception Handling

- Learned NumPy array operations.

- Practiced Pandas DataFrame manipulation and CSV handling.

4. Computer Vision & MediaPipe

- Successfully implemented webcam capture using OpenCV.

- Explored image processing concepts:

  - Image reading

  - Video streaming

  - Frame processing

  - Drawing utilities

- Integrated MediaPipe Holistic.

- Successfully detected:

  - Hand landmarks

  - Face mesh

  - Pose landmarks

- Studied the structure of landmark coordinates (x, y, z).

5. Landmark Extraction & Dataset Preparation

- Implemented landmark extraction from live webcam frames.

- Converted landmark data into numerical coordinates.

- Stored extracted landmarks in CSV format for future model training.

- Designed the initial dataset collection pipeline.

- Prepared documentation and project notes for future development.

Reason for incomplete work:

1.
Model training has not started because the first week focused on setting up the development environment and data collection pipeline.

2.
Large-scale public datasets (INCLUDE, WLASL, How2Sign) have not yet been integrated and will be addressed in Week 2.

3.
Backend API, frontend interface, and AI models are scheduled for future development phases.

Plans for next week:

1. Dataset Collection & Preprocessing

- Download and study public sign language datasets.

- Convert videos into MediaPipe landmark sequences.

- Clean and preprocess datasets for training.

2. Feature Engineering

- Normalize landmark coordinates.

- Generate training, validation, and testing datasets.

- Perform data augmentation.

3. AI Model Preparation

- Design the LSTM-based sign recognition model.

- Prepare the training pipeline using PyTorch.

- Evaluate preprocessing techniques for improved recognition accuracy.

## References:

- Python Official Documentation

- OpenCV Documentation

- MediaPipe Official Documentation

- PyTorch Documentation

- Git & GitHub Documentation

- NumPy Documentation

- Pandas Documentation

- WLASL Dataset

- INCLUDE Indian Sign Language Dataset

- How2Sign Dataset

## Signature of External Guide		         Signature of Internal Guide